Marathi AI Call Assistant

Project Proposal & Development Roadmap

# 1. Project Overview

The Marathi AI Call Assistant is an AI-powered system designed to answer phone calls on behalf of a user whenever they are unavailable, busy, driving, attending lectures, in meetings, sleeping, or simply do not wish to speak at that moment. Instead of relying on a traditional voicemail recording, the assistant conducts a real, natural, two-way conversation with the caller in Marathi.

When a call arrives, the AI greets the caller, listens to what they say, understands the purpose of the call, and responds naturally in Marathi as a human assistant representing the user would. After the call ends, the system prepares a short summary of who called, why, and what action (if any) is needed from the user.

# 2. Problem Statement

Most people unintentionally miss important calls or, alternatively, are forced to answer calls at inconvenient moments simply because there is no good middle-ground option between "answer" and "ignore." Existing AI call-screening tools (such as Google's call screening on Pixel phones) exist, but they are built English-first, and the quality and availability of regional language support is poor. A large number of users in Maharashtra are far more comfortable communicating in Marathi than in English. There is currently no reliable AI assistant that can hold a natural Marathi conversation on a user's behalf.

# 3. Objectives

- Build an AI assistant capable of holding a real-time, natural conversation in Marathi when a call is screened.

- Ensure no important call is completely missed, by capturing the caller's purpose and key details automatically.

- Classify calls into useful categories such as personal messages, meeting requests, delivery confirmations, business inquiries, and emergencies.

- Detect urgency and alert the user immediately for time-sensitive matters.

- Generate a concise, readable summary of every screened call.

- Provide a simple web dashboard where the user can review past calls, missed-call details, and assistant preferences.

# 4. How It Works (Core Idea)

The system listens to the caller's voice and converts it into text (Speech-to-Text). This text is passed to a Large Language Model, which understands the intent of the conversation and decides how to respond, just as a thoughtful human assistant would. The reply is converted back into natural-sounding Marathi speech (Text-to-Speech) and played to the caller. This loop continues until the conversation is complete, at which point a structured summary is generated and stored for the user to review later.

# 5. Key Features

- Marathi-first conversation — speaks and understands Marathi naturally, not as an afterthought translation.

- Context-aware responses — asks relevant follow-up questions depending on the type of call (e.g. asking for meeting time and location).

- Call categorization — automatically tags each call as personal, business, delivery, family, or emergency.

- Urgency detection — flags and immediately notifies the user about urgent matters.

- Call summary dashboard — a simple web page listing past calls with caller details and key information.

- Adjustable assistant tone — formal, friendly, or professional speaking style, chosen by the user.

# 6. Technology Components

- Speech-to-Text (STT): Converts the caller's spoken Marathi into text.

- Natural Language Understanding (LLM): Understands intent, classifies the call, and generates a natural Marathi reply.

- Text-to-Speech (TTS): Converts the AI's Marathi reply back into natural-sounding speech.

- Call Interception: Android's CallScreeningService API, used to route an incoming call's audio into the AI pipeline instead of (or alongside) the phone's normal ringer.

- Dashboard: A simple web interface displaying call summaries and assistant settings.

# 7. Development Roadmap

The project is broken into five phases, moving from a safe proof-of-concept to a fully integrated system. Each phase produces something demonstrable on its own, so progress is visible at every stage rather than only at the very end.

| Phase | Duration | Focus | Deliverable |
| --- | --- | --- | --- |
| Phase 0 | 1–2 weeks | Proof of concept: STT → LLM → TTS loop on a laptop | A Marathi voice-in, voice-out chatbot demo (no phone yet) |
| Phase 1 | 2–3 weeks | Conversation logic: call classification & structured info extraction | AI that reliably extracts caller name, purpose, and key details |
| Phase 2 | 3–4 weeks | Android integration via CallScreeningService | AI actually answers a real incoming phone call |
| Phase 3 | 1–2 weeks | Web dashboard for call summaries | A web page showing caller history and details |
| Phase 4 | 1–2 weeks | Polish: tone settings, edge cases, demo prep | Presentation-ready working system |

## Note on Scope

Phase 2 (real phone-call interception) is the most technically demanding part of the project, involving Android telephony permissions and real-time audio handling. Phases 0 and 1 form the core intelligence of the assistant and are the safest, most reliable portion to fully complete. If time is limited, a strong simulated demo (a web interface where an incoming call is simulated) is an acceptable fallback while Phase 2 continues in the background.

# 8. Future Scope

- Spam call detection and automatic filtering.

- Support for additional regional languages beyond Marathi.

- Calendar integration for automatic meeting scheduling from call content.

- Voice personalization, so the assistant can sound more like the user's own voice and speaking style.

# 9. Why This Project Matters

Regional language AI is significantly underserved compared to English, despite a large population of speakers who are more comfortable communicating in their native language. By focusing specifically on Marathi, this project addresses a real, everyday problem — missed or unwanted calls — while also contributing toward making AI tools more accessible and natural for regional language speakers.